LogoMesh — Phase 2 Team Brief

April 12, 2026

| DATE | AUTHOR | AUDIENCE | DEADLINE |
| --- | --- | --- | --- |
| April 12, 2026 | Josh | All Contributors | May 3, 2026 |

## Links:

## https://linear.app/logomesh-agentbeats-phase-2/project/logomesh-agentbeats-phase-2-generalized-purple-agent-fb38e059a700/overview

## https://github.com/LogoMesh/LogoMesh/tree/main-generalized-phase2-submodules

## In a Nutshell

LogoMesh is an AI evaluation platform that judges AI-written code by actually running it, attacking it, and scoring it. In Phase 1, we built the benchmark itself (the "Green Agent") and won 1st place in the Software Testing Agent track at Berkeley RDI AgentBeats, competing against 1,300+ teams.

In Phase 2, we flip sides. We are now building the Purple Agent: an AI that competes inside external benchmarks we didn't design. The goal is to make LogoMesh's Purple Agent general enough to score well across 7–8 different benchmark repos using a single codebase and five reusable output adapters.

The core insight: Every Phase 2 benchmark uses the same A2A (Agent-to-Agent) JSON-RPC protocol. What differs is only the output schema. Build five adapters, cover eight repos.

## Resources

| Resource | Link |
| --- | --- |
| GitHub (active branch) | LogoMesh/LogoMesh — main-generalized-phase2-submodules |
| Linear (issues + project) | LogoMesh AgentBeats Phase 2 — Generalized Purple Agent |
| Foundational paper | Contextual Debt: A Protocol for Measurable Contextual Integrity (v2.3) — docs/00-Strategy/IP/02-22-2025-Contextual-Debt-Paper-Revised-2.3-Jules.pdf |

## Competition Context

AgentBeats Phase 2 — Berkeley RDI AgentX (rdi.berkeley.edu/agentx-agentbeats.html)

The competition runs in sprints. Each sprint opens a set of external benchmark repos ("Green Agent repos"). Teams submit a Purple Agent that the Green Agent evaluates. Points accumulate across sprints.

| Sprint | Window | Our status |
| --- | --- | --- |
| Sprint 2 | TBD (tentative) | TBD |
| Sprint 3 | TBD (tentative) | TBD |
| Sprint 4 | May 4+ | TBD |

The full Sprint 2 roster has 6 repos. We are targeting only CAR-bench and τ²-Bench. The other four are intentionally skipped for the reasons below:

| Repo | Track | Our stance | Reason for exclusion |
| --- | --- | --- | --- |
| CAR-bench | Computer Use & Web Agent | Primary target | — |
| τ²-Bench | Custom Track | Secondary target | — |
| FieldWorkArena | Research Agent | Excluded | Video-domain knowledge required; not in LogoMesh skill set |
| MLE-Bench | Research Agent | Excluded | Extreme compute requirements; infeasible in sandbox |
| MAizeBargAIn | Multi-agent Evaluation | Excluded | Game-theory domain expertise required |
| OSWorld-Verified | Computer Use & Web Agent | Excluded | Vision capability required; not in Purple Agent |

Sprint 3 tracks: Agent Safety · Coding Agent · Cybersecurity Agent

## What We're Building

Five output adapters wired into a single Purple Agent. The A2A protocol layer is shared; adapters handle the output format each benchmark expects.

| Adapter | Output type | Benchmarks covered |
| --- | --- | --- |
| B | JSON response dict | text-2-sql, Terminal-Bench 2.0 |
| C | Multi-turn tool calls | AVER, CAR-bench, τ²-Bench |
| A | File write (loc.json) | RCAbench |
| F | Policy trace + verdict | Pi-Bench |
| E floor | Reasoned output, no live infra | NetArena |

Build sequence: B core → C anchor (AVER) → C delta 1 (CAR-bench) → A (RCAbench) → F (Pi-Bench) → E floor (NetArena) → C delta 2 (τ²-Bench) → B extension (Terminal-Bench 2.0, conditional)

## Score Projections

| Scenario | Repos | Expected score |
| --- | --- | --- |
| Sprint 3 mandatory | text-2-sql + AVER + RCAbench + Pi-Bench + NetArena | 310 |
| + CAR-bench (Sprint 2) | + CAR-bench | 365 (conservative) |
| + Terminal-Bench 2.0 confirmed | + TB2.0 | 435 |
| + τ²-Bench completed | + τ²-Bench | 480 (optimistic) |

## Priority Issues (Linear)

All issues are unassigned. Pick them up in order — each adapter is a dependency for the ones below it.

| Issue | What | Priority |
| --- | --- | --- |
| LOG-47 | A2A endpoint registration + task-type router | Urgent |
| LOG-48 | Confirm Sprint 3 roster when it opens April 13 | Urgent |
| LOG-49 | Adapter B — text-2-sql JSON handler | Urgent |
| LOG-50 | CAR-bench — Sprint 2 submission (due end of April) | Urgent |
| LOG-51 | Adapter C — AVER multi-turn anchor | Urgent |
| LOG-52 | Adapter A — RCAbench MCTS localization | High |
| LOG-53 | Adapter F — Pi-Bench policy trace | High |
| LOG-54 | Adapter E floor — NetArena kubectl reasoning | Normal |
| LOG-55 | τ²-Bench Pass 3 + dual-control delta | Normal |
| LOG-56 | KinD cluster feasibility check for NetArena | Low |

## What Already Exists

The Purple Agent is not being built from scratch. LogoMesh already has:

- A2A server running on port 9010 — conforms to AgentBeats spec

- Multi-turn conversation handler (GenericDefenderExecutor) — foundation for Adapter C

- MCTS Red Agent (src/red_logic/orchestrator.py) — UCB1 vulnerability hunting transfers directly to RCAbench (Adapter A)

- Docker sandbox — same environment as Terminal-Bench 2.0; no new infra needed

- uv + AgentBeats SDK — already the standard stack used by all Phase 2 benchmarks

The adapters extend what exists. No rebuild from scratch.

For full implementation details, see the Optimal Path Synthesis v2 and the Corrected Competitive Analysis in this folder.

## Adapter Strategy — Cost and ROI

Build order is deadline-aware first, then ROI, then adapter reuse. "Units" are relative implementation effort estimates.

| Step | Adapter increment | Repos unlocked | Units | Expected points | ROI (pts/unit) |
| --- | --- | --- | --- | --- | --- |
| 1 | B core | text-2-sql | 1 | 85 | 85.0 |
| 2 | C anchor | AVER | 2 | 80 | 40.0 |
| 3 | C delta 1 | CAR-bench | 1 | 55 | 55.0 |
| 4 | A | RCAbench | 2 | 70 | 35.0 |
| 5 | F | Pi-Bench | 2 | 55 | 27.5 |
| 6 | E floor | NetArena (floor) | 2 | 20 | 10.0 |
| 7 | C delta 2 | τ²-Bench | 2 | 45 | 22.5 |
| 8 (conditional) | B extension | Terminal-Bench 2.0 | 1–2 | 70 | 35.0–70.0 |

Implementation sequence:

1. B core

2. C anchor

3. C delta 1 — submit CAR-bench before Sprint 2 closes

4. A

5. F

6. E floor

7. C delta 2 — τ²-Bench if schedule allows

8. B extension — Terminal-Bench 2.0 only after roster confirmation

## Target Portfolio (with Confidence)

Sprint 2 carry-over priorities

| Repo | Adapter path | Expected score | Confidence | Notes |
| --- | --- | --- | --- | --- |
| CAR-bench | C delta (after AVER anchor) | 55 | Medium-High | Binary cliff at reward ≥ 0.99; primary Sprint 2 target |
| τ²-Bench | C delta 2 (after CAR-bench) | 45 | Medium | Dual-control complexity; secondary if time remains |

Sprint 3 target set

| Repo | Track | Adapter | Expected score | Confidence | Status |
| --- | --- | --- | --- | --- | --- |
| text-2-sql | Coding Agent | B (JSON) | 85 | High | Likely confirmed |
| AVER | Agent Safety | C (multi-turn) | 80 | High | Likely confirmed |
| RCAbench | Cybersecurity | A (file write) | 70 | High | Likely confirmed |
| Pi-Bench | Agent Safety | F (policy trace) | 55 | Medium | Likely confirmed |
| NetArena | Coding Agent | E floor | 20 | Medium | Likely confirmed; floor-only strategy |
| Terminal-Bench 2.0 | Coding Agent (pending) | B/hybrid | 70 | Low / Speculative | Not listed on official website; no Phase 1 track entry; do not build until sprint roster is confirmed |

## Scoring Cliffs and Tactics

Each benchmark has a scoring cliff — a rule that, if broken, collapses the score disproportionately. Know these before touching the adapters.

| Repo | Main scoring cliff | Tactical rule |
| --- | --- | --- |
| text-2-sql | One phantom table can cost ~9 points | Validate schema strictly; never reference unknown tables/columns |
| AVER | Detection after execution gets temporal penalty | State error detection before first run/execute call |
| RCAbench | Wrong output location can collapse score | Always write ranked results to /workspace/shared/loc.json |
| CAR-bench | Binary cliff at reward ≥ 0.99 | Detect task type before tool use (base/hallucination/disambiguation) |
| τ²-Bench | Dual-control state drift causes failures | Track both agent and simulated-user actions before each tool call |
| Pi-Bench | Policy-trace quality drives deterministic columns | Cite policy rationale per step; use ambiguity verdicts when warranted |
| NetArena | Full score needs live K8s connectivity | Use floor strategy unless KinD/live cluster is available |

## Task Input / Output Quick Reference

| Repo | Task input signature | Required output shape |
| --- | --- | --- |
| RCAbench | Message includes arvo:<id>; workspace contains error.txt + vulnerable repo | Write ranked localization list to /workspace/shared/loc.json |
| text-2-sql | JSON with task_id, question, schema, dialect | Return JSON with sql field |
| AVER | Error-injected coding task with detection and recovery criteria | Multi-turn detect→diagnose→recover; code via JSON run_python tool call |
| CAR-bench | Multi-turn car assistant tasks with system prompt type cues | Correct task-type behavior with tool calls only when appropriate |
| τ²-Bench | Multi-turn customer service tasks across airline/retail/telecom | Policy-following multi-turn tool calls with dual-control awareness |
| Pi-Bench | Policy compliance scenario | Structured policy trace and compliance verdict |
| NetArena | Network diagnosis and remediation prompts | Floor: reasoned kubectl plan; full: live cluster remediation |

## Priority Execution Queue

As of 2026-04-12. Items are sequenced by sprint window deadline, then adapter dependency order.

1. Finish and submit CAR-bench in the Sprint 2 window.

2. Keep B and C as the shared foundation for all high-value targets.

3. Start Sprint 3 with text-2-sql, AVER, and RCAbench as the first execution wave.

4. Confirm Sprint 3 roster at open before spending on Terminal-Bench 2.0 or any new candidate.

5. Treat NetArena as floor until cluster feasibility changes.

## Risk Watchlist

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Sprint 3 roster remains tentative until open | Can invalidate repo assumptions | Re-verify roster at Sprint 3 open before conditional work |
| Terminal-Bench 2.0 not assigned to Sprint 3 | Removes projected +70 scenario | Keep as conditional line item only; do not build until confirmed |
| τ²-Bench dual-control complexity underestimated | Sprint 2 overrun risk | Keep secondary to CAR-bench; defer if time expires |
| NetArena floor scores below expected partial credit | Lower than 20-point estimate | Early KinD feasibility check for possible full implementation |
| Sprint windows not yet confirmed | All sprint deadlines are tentative | Monitor official competition site; do not treat any date as a hard deadline |
| Terminal-Bench 2.0 not listed on website | No website evidence it will be in Sprint 3; +70 pts projection may be entirely invalid | Treat as speculative only; do not build Adapter B extension until repo appears on official sprint roster |